## Slide 1: Stakeholder Alignment Strategies
Health Data Analytics · Week 3 Management Seminar
Notes: Management seminar for week 3: Stakeholder Alignment Strategies. We will go through basics and terminology, best practices for data analytics, and common pitfalls and how to avoid them. Provide opening remarks here.

## Slide 2: Basics: who stakeholders are
Anyone affected by the work or able to block it
Sponsor, decision maker, end user, data owner, expert
Alignment: shared goal, scope, definitions, timeline
Power-interest grid: who needs what level of attention
Notes: In healthcare analytics, stakeholders often span finance, clinical operations, IT, compliance and external payers or partners. The power-interest grid sorts them: manage closely (high power, high interest), keep satisfied, keep informed, or monitor. A RACI chart (responsible, accountable, consulted, informed) clarifies roles.

## Slide 3: Best practices: map and engage early
Map stakeholders before kickoff
End the kickoff with a written goal and scope
Use a RACI to separate deciders from advisors
Translate between clinical, finance and IT vocabulary
Notes: A short written statement of the goal, scope and success measure, sent after the kickoff, is the single best alignment tool. Analysts are often the only people in the room who speak both the clinical and the financial language; translating between them is part of the job.

## Slide 4: Best practices: keep alignment over time
Short, regular check-ins beat rare long meetings
Show interim results to surface disagreements early
Send recaps that record decisions
Pre-brief key people before group presentations
Notes: Disagreement about definitions often appears only when people see a number. Showing rough interim results invites that debate early. Pre-briefing a senior stakeholder means a surprise never derails a group meeting.

## Slide 5: Common pitfalls and how to avoid them
Only talking to the requester → map everyone affected
Conflicting definitions → write a shared glossary
Silent stakeholders → ask directly for concerns
Notes: Finance and quality may define "readmission" or "member" differently; both can be right for their purpose, but the project needs one definition. Silence in a meeting is not agreement; ask each key stakeholder what would make them doubt the result.

## Slide 6: More pitfalls and how to avoid them
Surprising leaders with bad news → pre-brief privately
Saying yes to every request → tie asks to the agreed goal
Alignment lost after staff changes → keep a decision log
Notes: Bad news delivered first in a large meeting puts leaders on the defensive. When new requests arrive, ask how they relate to the agreed goal and what should move to make room. Staff turnover is common; a decision log lets a new sponsor see why choices were made.