## Slide 1: Handling Obstacles, Setbacks, and Errors
Health Data Analytics · Week 12 Management Seminar
Notes: Management seminar for week 12: Handling Obstacles, Setbacks, and Errors. We will go through basics and terminology, best practices for data analytics, and common pitfalls and how to avoid them. Provide opening remarks here.

## Slide 2: Basics: what goes wrong
Obstacles: data gaps, access delays, shifting priorities
Setbacks: results that don't support the hypothesis
Errors: mistakes found before or after release
Root cause analysis and corrective action
Notes: Every analytics career includes released numbers that turned out wrong. What separates trusted analysts is how they respond. Root cause analysis asks why the error happened and what process change prevents it.

## Slide 3: Best practices: respond calmly and quickly
Assess the impact before reacting
Tell affected stakeholders promptly
Correct, rerun and re-check
Document what happened and what changed
Notes: First ask: which numbers changed, by how much, and did anyone act on them? Then tell the people who used the result, with the corrected figure and what it means for their decision. A short written incident note protects everyone.

## Slide 4: Best practices: learn from it
Blameless post-mortems
Fix the process, not just the instance
Add a test so the error can't recur
Treat null results as findings
Notes: Blameless reviews focus on how the system allowed the error, so people report problems instead of hiding them. A program that didn't work, or a predictor that didn't matter, is useful information for the next decision.

## Slide 5: Common pitfalls and how to avoid them
Hiding errors → disclose early with a fix plan
Blaming people → look for process causes
Patching without root cause → ask "5 whys"
Notes: Errors found by stakeholders before you disclose them cost far more trust than the error itself. The "5 whys" technique keeps asking why until it reaches a cause you can fix in the process.

## Slide 6: More pitfalls and how to avoid them
Burying null results → report what didn't work
Panic rework → triage by impact
Same error twice → add automated checks
Notes: Publishing only positive results biases the organization's view of what works. Not every error needs an all-night fix; triage by how much it changes a decision.